Healthcare Appointment & Follow-up Manager

Final Implementation Plan

# 1. Final Technology Stack

We will use:

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + Vite | Patient, Doctor and Admin portals |
| Backend | Flask | REST API and business logic |
| ORM | SQLAlchemy | Python ↔ PostgreSQL interaction |
| Database | PostgreSQL | Users, doctors, appointments, prescriptions, AI outputs, etc. |
| Authentication | JWT | Login and API authentication |
| Password Security | Werkzeug/bcrypt | Password hashing |
| Background Jobs | Celery | Reminders, email retries |
| Message Broker | Redis | Queue for Celery |
| LLM | LLM API | Pre/post-visit summaries |
| Email | SendGrid/Mailgun | Transactional emails |
| Calendar | Google Calendar API | Appointment calendar events |
| Calendar Auth | OAuth 2.0 | Google Calendar authorization |
| Frontend Deployment | Vercel | React hosting |
| Backend Deployment | Render/Railway | Flask hosting |
| DB Hosting | Managed PostgreSQL | Production database |

Important

We are not initially adding:

Microservices

API Gateway

Load Balancer

S3

Kubernetes

Docker

Complex monitoring infrastructure

These can be future enhancements if needed.

# 2. Overall Architecture

The final architecture should conceptually be:

USERS ¦ +----------------+----------------+ ¦ ¦ ¦ v v v PATIENT DOCTOR ADMIN ¦ ¦ ¦ +----------------+----------------+ ¦ v REACT + VITE FRONTEND ¦ HTTP / REST API ¦ v +-------------+ ¦ FLASK ¦ ¦ BACKEND ¦ +-------------+ ¦ +------------------+------------------+ ¦ ¦ ¦ v v v Auth Service Appointment Service User/Doctor Service ¦ ¦ +--------+---------+ ¦ v +-------------+ ¦ SQLAlchemy ¦ +-------------+ ¦ v +-------------+ ¦ PostgreSQL ¦ +-------------+ ¦ +---------+---------+----------------+ ¦ ¦ ¦ v v v LLM Service Notification Calendar Service Service ¦ ¦ ¦ v v v LLM API Email Provider Google Calendar ¦ OAuth 2.0 BACKGROUND PROCESSING +-------------+ ¦ Redis ¦ +-------------+ ¦ v +-------------+ ¦ Celery ¦ ¦ Workers ¦ +-------------+ ¦ ¦ v v Medication Email Reminders Retries

# 3. Most Important Design Principle

Build the project in layers.

Do NOT do this:

Login

LLM

Calendar

Frontend

Email

Database

randomly.

Instead:

DATABASE ↓ BACKEND FOUNDATION ↓ AUTHENTICATION ↓ DOCTOR MANAGEMENT ↓ APPOINTMENT ENGINE ↓ LLM ↓ NOTIFICATIONS ↓ BACKGROUND JOBS ↓ CALENDAR ↓ FRONTEND ↓ DEPLOYMENT

This gives us a stable foundation.

# 4. Phase 0 — Project Setup

First thing you should do

Create the project directory.

healthcare-appointment-manager/ │ ├── backend/ ├── frontend/ ├── database/ ├── docs/ ├── .gitignore ├── README.md └── .env.example

Then initialize Git.

healthcare-appointment-manager ¦ +-- Git repository

# 5. Backend Structure

Inside backend:

backend/ │ ├── app/ │ ├── __init__.py │ │ │ ├── config/ │ │ └── settings.py │ │ │ ├── models/ │ │ ├── user.py │ │ ├── doctor.py │ │ ├── appointment.py │ │ ├── symptom.py │ │ ├── prescription.py │ │ ├── notification.py │ │ └── calendar_event.py │ │ │ ├── routes/ │ │ ├── auth_routes.py │ │ ├── patient_routes.py │ │ ├── doctor_routes.py │ │ ├── admin_routes.py │ │ └── appointment_routes.py │ │ │ ├── services/ │ │ ├── auth_service.py │ │ ├── appointment_service.py │ │ ├── doctor_service.py │ │ ├── llm_service.py │ │ ├── email_service.py │ │ └── calendar_service.py │ │ │ ├── tasks/ │ │ ├── medication_tasks.py │ │ └── email_tasks.py │ │ │ └── utils/ │ ├── decorators.py │ └── validators.py │ ├── migrations/ ├── tests/ ├── requirements.txt ├── run.py └── .env

This separation will also make your project easier to explain in interviews.

# 6. Phase 1 — Database Design

This is where I recommend you start.

Before building React, create the database.

We need to identify our major entities.

User

Doctor

WorkingHours

DoctorLeave

Appointment

Symptom

PreVisitSummary

VisitNotes

Prescription

Medication

Notification

CalendarEvent

# 7. Basic Entity Relationships

Conceptually:

USER / ¦ \ / ¦ \ / ¦ \ PATIENT DOCTOR ADMIN ¦ +------ Working Hours ¦ +------ Leave ¦ +------ Appointments ¦ +------ Patient ¦ +------ Symptoms ¦ +------ Pre-Visit Summary ¦ +------ Visit Notes ¦ +------ Prescription ¦ +------ Calendar Event ¦ +------ Notifications

# 8. Important Database Decision

We should not simply create a table containing every possible time slot.

Instead, we can derive available slots from:

Doctor Working Hours + Slot Duration + Doctor Leave + Existing Appointments + Slot Hold = Available Slots

This keeps the appointment model cleaner.

# 9. Appointment Model

The appointment should contain things such as:

appointment_id

patient_id

doctor_id

appointment_date

start_time

end_time

status

created_at

updated_at

Status could be:

HELD

CONFIRMED

CANCELLED

COMPLETED

RESCHEDULED

The exact model will be finalized during database implementation.

# 10. Double-Booking Prevention

This is one of the most important parts of the entire project.

Suppose:

Patient A ---> 10:00 AM Patient B ---> 10:00 AM

Both click Book simultaneously.

We cannot rely only on:

"Check if slot is available"

because both requests could check at almost the same time.

Instead:

Request A --------\ \ DATABASE TRANSACTION / Request B --------/

We will use:

Database transaction + appropriate locking/constraint strategy

to guarantee that only one booking succeeds.

This should be designed before implementing the booking API.

# 11. Slot Hold Mechanism

The assignment explicitly asks us to address slot holds.

Conceptually:

Patient selects slot ¦ v HOLD SLOT ¦ ¦---- 5/10 minutes ----¦ ¦ v Patient confirms? / \ YES NO ¦ ¦ v v CONFIRMED RELEASE

The exact hold duration is a design decision.

The important point is:

A temporary hold prevents multiple users from completing the same booking while one user is in the confirmation process.

# 12. Phase 2 — Flask Backend Foundation

Once the database design is ready:

Create:

Flask application ¦ +-- Configuration +-- Database connection +-- SQLAlchemy +-- Error handling +-- Environment variables

First make sure:

Flask ¦ SQLAlchemy ¦ PostgreSQL

works correctly.

# 13. Phase 3 — Authentication

Implement authentication before the portals.

Order:

Register ↓ Login ↓ Password Hashing ↓ JWT Generation ↓ JWT Verification ↓ Role Authorization

Roles:

PATIENT

DOCTOR

ADMIN

Then enforce:

Patient → patient APIs Doctor → doctor APIs Admin → admin APIs

# 14. Phase 4 — Admin Module

Build the Admin functionality next.

Admin can:

Create Doctor

Update Doctor

View Doctor

Manage Specialisation

Set Working Hours

Set Slot Duration

Set Leave Days

Logic:

ADMIN ¦ v Doctor Management ¦ +-- Profile +-- Specialisation +-- Working Hours +-- Slot Duration +-- Leave

# 15. Phase 5 — Doctor Availability Engine

Before booking, we need to know:

"Which slots are actually available?"

The logic becomes:

Doctor Working Hours ¦ v Generate Possible Slots ¦ v Remove Leave Dates ¦ v Remove Existing Appointments ¦ v Remove Active Holds ¦ v AVAILABLE SLOTS

Example:

Working hours: 09:00 - 12:00 Slot duration: 30 minutes Possible: 09:00 09:30 10:00 10:30 11:00 11:30

Then remove unavailable slots.

# 16. Phase 6 — Appointment Module

Now implement:

Search Doctor ↓ View Availability ↓ Select Slot ↓ Enter Symptoms ↓ Hold Slot ↓ Confirm ↓ Create Appointment

APIs will roughly be:

GET /doctors GET /doctors/{id} GET /doctors/{id}/availability POST /appointments GET /appointments GET /appointments/{id} PUT /appointments/{id}/reschedule PUT /appointments/{id}/cancel

Exact endpoint naming can be finalized during implementation.

# 17. Phase 7 — Doctor Leave Conflict

This needs special handling.

Suppose:

Doctor has appointment: Monday 10:00 → Patient A Monday 11:00 → Patient B

Admin now marks:

Monday = LEAVE

System:

Leave Created ¦ v Find affected appointments ¦ v Cancel / mark affected appointments ¦ v Notify patients ¦ v Update Calendar

This logic should be transactional where appropriate.

# 18. Phase 8 — Symptom Module

Patient enters:

Symptoms

before final appointment confirmation.

Store:

Appointment ¦ +-- Symptoms

Then send symptoms to the LLM.

# 19. Phase 9 — Pre-Visit LLM

Create a dedicated:

llm_service.py

Flow:

Patient Symptoms ¦ v LLM Service ¦ v LLM API ¦ v Structured Response ¦ v Database ¦ v Doctor Dashboard

Required output:

Urgency

Chief Complaint

Question 1

Question 2

Question 3

# 20. Important LLM Design

The LLM should not be treated as the source of medical truth.

Its purpose is:

Summarization

Organization

Communication assistance

Not:

Diagnosis

Treatment decision

Emergency medical decision

Therefore, the doctor remains responsible for clinical decisions.

Also, validate the LLM response.

If it returns something malformed:

LLM ¦ v Invalid response ¦ v Fallback

The appointment should still work.

# 21. Phase 10 — Doctor Consultation Module

Doctor dashboard:

Doctor ¦ v Today's Appointments ¦ v Select Patient ¦ +-- Symptoms +-- AI Pre-Visit Summary ¦ v Consultation ¦ +-- Notes +-- Prescription

Doctor submits the information.

# 22. Phase 11 — Post-Visit LLM

Flow:

Doctor Notes + Prescription ¦ v LLM Service ¦ v Patient-Friendly Summary ¦ v Database ¦ v Patient Portal

The patient should receive an understandable summary.

# 23. Phase 12 — Medication Module

Prescription contains something like:

Medicine

Dosage

Frequency

Duration

Example:

Medicine: X Frequency: Twice daily Duration: 5 days

The system creates reminder tasks.

Prescription ¦ v Medication Schedule ¦ v Celery ¦ v Reminder

# 24. Phase 13 — Email Notification Module

Create:

email_service.py

Events that trigger emails:

Appointment booked

Appointment reminder

Appointment cancelled

Doctor leave

Appointment rescheduled

Medication reminder

Architecture:

Application Event ¦ v Notification Task ¦ v Celery ¦ v Email Provider ¦ v Patient / Doctor

# 25. Email Failure Handling

Suppose:

Send Email ¦ X Failure

Don't lose the notification.

Instead:

Failure ¦ v Retry ¦ v Retry again ¦ v Success

or eventually:

Retry exhausted ¦ v Log failure ¦ v Notification marked FAILED

This directly addresses the assignment's notification reliability requirement.

# 26. Phase 14 — Celery + Redis

Only after the core synchronous application works should we introduce background processing.

Use Celery for:

Medication reminders

Email retries

Scheduled appointment reminders

Architecture:

Flask ¦ v Redis Queue ¦ v Celery Worker ¦ +---- Email ¦ +---- Reminder

# 27. Phase 15 — Google Calendar

Now implement calendar integration.

Create:

calendar_service.py

Flow:

Appointment Confirmed ¦ v Google OAuth ¦ v Google Calendar API ¦ v Create Event

Store the external event ID:

appointment ¦ +-- google_calendar_event_id

This is important because later:

Reschedule ¦ v Find Google Event ID ¦ v Update Event

Cancellation:

Cancel ¦ v Google Event ID ¦ v Delete Event

# 28. Phase 16 — React Frontend

Only after the core backend APIs are working should we build the complete frontend.

Create:

frontend/ │ ├── src/ │ ├── components/ │ ├── pages/ │ ├── services/ │ ├── context/ │ ├── hooks/ │ └── utils/

# 29. Patient Portal

Patient screens:

Login

Register

Dashboard

Doctor Search

Doctor Profile

Available Slots

Symptom Form

Booking Confirmation

My Appointments

Appointment Details

Reschedule

Cancel

Post-Visit Summary

Prescription

Medication Reminders

# 30. Doctor Portal

Doctor screens:

Login

Dashboard

Today's Appointments

Appointment Details

Patient Symptoms

AI Pre-Visit Summary

Consultation Notes

Prescription

Post-Visit Summary

Appointment History

# 31. Admin Portal

Admin screens:

Login

Dashboard

Doctors

Create Doctor

Edit Doctor

Working Hours

Slot Duration

Leave Management

Appointments

# 32. Phase 17 — Testing

Testing should not be an afterthought.

We specifically need to test:

Authentication

Correct login

Wrong password

Unauthorized API

Wrong role

Appointment

Available slot

Unavailable slot

Cancellation

Rescheduling

Double booking

Most important:

Patient A ----> Same Slot Patient B ----> Same Slot Expected: Only ONE succeeds

Leave

Leave + existing appointment

LLM

LLM success

LLM timeout

LLM malformed response

LLM unavailable

Email

Success

Failure

Retry

Calendar

Create

Update

Delete

OAuth failure

# 33. Phase 18 — Deployment

Once everything works locally:

React ¦ v Vercel Flask ¦ v Render / Railway PostgreSQL ¦ v Managed PostgreSQL Redis ¦ v Managed Redis

Configure environment variables.

Never commit:

.env

API keys

JWT secret

Google client secret

LLM API key

Email API key

Database password

# 34. Phase 19 — Documentation

Finally create:

README.md

containing:

Project Overview

Features

Architecture

Tech Stack

Installation

Environment Variables

Database Setup

Backend Setup

Frontend Setup

API Documentation

LLM Prompts

Google OAuth Setup

Celery/Redis Setup

Deployment

Testing

Known Limitations

Also prepare:

docs/ ├── architecture.md ├── database-schema.md ├── api-documentation.md └── system-design.md

# 35. Final Module Breakdown

Our application should have these major modules:

Healthcare Appointment Manager │ ├── Authentication Module │ ├── User Module │ ├── Patient Module │ ├── Doctor Module │ ├── Admin Module │ ├── Working Hours Module │ ├── Doctor Leave Module │ ├── Availability Module │ ├── Slot Hold Module │ ├── Appointment Module │ ├── Symptom Module │ ├── Pre-Visit AI Module │ ├── Consultation Module │ ├── Prescription Module │ ├── Post-Visit AI Module │ ├── Medication Reminder Module │ ├── Notification Module │ ├── Email Module │ ├── Google Calendar Module │ ├── Background Job Module │ └── Database Module

# 36. Overall Business Logic

The entire application can be understood as this:

PATIENT ¦ v Search Doctor ¦ v Check Availability ¦ v Select Slot ¦ v Enter Symptoms ¦ v Hold Slot ¦ v Confirm Booking ¦ v +----------+----------+ ¦ ¦ v v DATABASE LLM API ¦ ¦ ¦ Pre-Visit Summary ¦ ¦ ¦ v ¦ Doctor ¦ +---------+---------+ ¦ ¦ v v EMAIL CALENDAR ¦ ¦ v v Patient + Doctor Google Calendar DOCTOR ¦ v Attend Appointment ¦ v Notes + Prescription ¦ v LLM ¦ v Patient-Friendly Summary ¦ v PATIENT ¦ v Medication Schedule ¦ v CELERY ¦ v Reminders / Email

# 37. What Should You Start With TODAY?

This is the most important part.

Don't start with React.

Don't start with the LLM.

Don't start with Google Calendar.

Don't start with Celery.

Start here:

STEP 1 Create project repository ↓ STEP 2 Create PostgreSQL database ↓ STEP 3 Design database schema ↓ STEP 4 Create Flask application ↓ STEP 5 Connect Flask → SQLAlchemy → PostgreSQL ↓ STEP 6 Create database models ↓ STEP 7 Implement authentication ↓ STEP 8 Implement doctor management ↓ STEP 9 Implement availability/slot generation ↓ STEP 10 Implement slot hold + double-booking protection ↓ STEP 11 Implement appointment booking

Stop here and make sure the core booking system is solid.

Then:

STEP 12 Doctor leave conflict handling ↓ STEP 13 Patient symptom form ↓ STEP 14 Pre-visit LLM ↓ STEP 15 Doctor consultation ↓ STEP 16 Prescription ↓ STEP 17 Post-visit LLM ↓ STEP 18 Celery + Redis ↓ STEP 19 Medication reminders ↓ STEP 20 Email + retries ↓ STEP 21 Google Calendar ↓ STEP 22 React portals ↓ STEP 23 Testing ↓ STEP 24 Deployment ↓ STEP 25 README + system design

# 38. Our Development Strategy

I recommend we work on this one phase at a time.

For each phase, I'll help you with:

Requirements ↓ Design ↓ Folder structure ↓ Database/API design ↓ Implementation ↓ Testing ↓ Interview explanation

And importantly, we won't add unnecessary technologies just to make the architecture look impressive.

The evaluator is specifically looking for whether you can solve:

┌─────────────────────────┐ │ CORE PROBLEMS │ ├─────────────────────────┤ │ Double Booking │ │ Simultaneous Requests │ │ Slot Holds │ │ Doctor Leave Conflicts │ │ Notification Failures │ │ LLM Failures │ │ Database Design │ │ Calendar Synchronization │ └─────────────────────────┘

Those are where we should spend our engineering effort.

Your first actual implementation task

Start with the database design.

Specifically, our next step should be:

1. Identify every entity

2. Define every table

3. Define columns and data types

4. Define primary/foreign keys

5. Define relationships

6. Define appointment statuses

7. Design slot-hold mechanism

8. Design double-booking protection

9. Decide which constraints belong in PostgreSQL

10. Create the initial PostgreSQL schema

Once that is finalized, then we build the Flask backend around it. This gives us the strongest foundation for the entire project.